# Framework Comparison — Implementation Plan

Gap Analysis & Implementation Roadmap

# Framework Comparison — Implementation Plan

## Document Information

**Date:** 28 May 2026

**Prepared for:** Change Management / Regulatory Compliance Team

**Status:** Gap Analysis & Implementation Roadmap

## 1. Executive Summary

The Framework Comparison feature currently handles:

Finding amendment documents online

Extracting rules using AI

Identifying brand-new rules and adding them via approval

**Critical Gap:** It does **not** handle updating existing rules that have changed in the amendment. It also lacks integration with Risk and Audit modules, automatic periodic checking, and high-level impact summaries.

## 2. Current State (What Already Exists)

### 2.1 Backend — Existing Functions

| Function | File | What It Does | Status |
| --- | --- | --- | --- |
| check_framework_updates() | framework_comparison.py | Searches the internet for latest amendment PDF and downloads it | ✅ Existing |
| query_perplexity_api() | framework_update_checker.py | Calls Perplexity AI to find official amendment PDF links | ✅ Existing |
| start_amendment_analysis() | framework_comparison.py | Triggers AI to read downloaded PDF and extract rules in background | ✅ Existing |
| process_downloaded_amendment() | amendment_processor.py | Main pipeline: extract sections → policies → sub-policies → compliances | ✅ Existing |
| get_framework_origin_data() | framework_comparison.py | Fetches current framework data (policies, sub-policies, compliances) from database | ✅ Existing |
| get_framework_target_data() | framework_comparison.py | Fetches amendment-extracted rules from JSON storage | ✅ Existing |
| match_amendments_compliances() | framework_comparison.py | Matches all amendment compliances against database compliances using AI | ✅ Existing |
| find_control_matches() | framework_comparison.py | Finds best matching origin items for a single target control | ✅ Existing |
| batch_match_controls() | framework_comparison.py | Matches multiple controls at once | ✅ Existing |
| add_compliance_from_amendment() | framework_comparison.py | Creates new compliance + policy + sub-policy and sends for approval | ✅ Existing |
| get_framework_comparison_summary() | framework_comparison.py | Returns summary counts (new, modified, deprecated) | ✅ Existing |
| get_migration_gap_analysis() | framework_comparison.py | Returns gap items with priorities | ✅ Existing |
| get_amendment_document_info() | framework_comparison.py | Returns document processing status for polling | ✅ Existing |
| calculate_hybrid_similarity() | similarity_matcher.py | Calculates similarity score using text + keyword + AI embedding | ✅ Existing |
| match_all_amendments_compliances() | similarity_matcher.py | Bulk matching with AI fallback | ✅ Existing |
| _perform_ai_gap_analysis() | framework_comparison.py | AI-powered gap analysis between original and amended versions | ✅ Existing |
| _assess_ai_compliance_impact() | framework_comparison.py | Assesses compliance impact using AI | ✅ Existing |
| cancel_amendment_analysis() | framework_comparison.py | Cancels running background analysis | ✅ Existing |

### 2.2 Frontend — Existing Functions

| Function | File | What It Does | Status |
| --- | --- | --- | --- |
| onFrameworkChange() | FrameworkComparisonUpdated.vue | Loads framework data, document info, target data, summary | ✅ Existing |
| checkForUpdates() | FrameworkComparisonUpdated.vue | Calls backend to search and download amendment | ✅ Existing |
| startAnalysis() | FrameworkComparisonUpdated.vue | Triggers background analysis, starts polling | ✅ Existing |
| startAnalysisPolling() | FrameworkComparisonUpdated.vue | Polls every 3 seconds for completion status | ✅ Existing |
| checkAndCompleteAnalysis() | FrameworkComparisonUpdated.vue | Checks if analysis finished, refreshes data | ✅ Existing |
| matchCompliances() | FrameworkComparisonUpdated.vue | Calls compliance matching API | ✅ Existing |
| findMatches(control) | FrameworkComparisonUpdated.vue | Finds matches for a single control | ✅ Existing |
| openComplianceModal() | FrameworkComparisonUpdated.vue | Opens modal to add missing compliance | ✅ Existing |
| submitComplianceForm() | FrameworkComparisonUpdated.vue | Submits new compliance for approval | ✅ Existing |
| saveAnalysisState() / loadAnalysisState() | FrameworkComparisonUpdated.vue | Persists analysis progress in sessionStorage | ✅ Existing |
| getFrameworksWithAmendments() | frameworkComparisonService.js | Fetches frameworks list with amendment counts | ✅ Existing |
| startAmendmentAnalysis() | frameworkComparisonService.js | API call to start analysis | ✅ Existing |
| matchAmendmentsCompliances() | frameworkComparisonService.js | API call for compliance matching | ✅ Existing |
| createComplianceFromAmendment() | frameworkComparisonService.js | API call to create new compliance | ✅ Existing |

## 3. Gap Analysis (What Is Missing)

### 3.1 Critical Gaps

| # | Gap | Impact | Priority |
| --- | --- | --- | --- |
| 1 | No mechanism to update existing compliances that changed in amendment | Database rules become outdated. Compliance drift. Regulatory risk. | 🔴 Critical |
| 2 | No connection to Risk module | Cannot see which risk entries are affected by a framework change. | 🟠 High |
| 3 | No connection to Audit module | Cannot see which audits are impacted and need re-auditing. | 🟠 High |
| 4 | No automatic periodic checking | Requires manual human intervention every time. Amendments may be missed. | 🟡 Medium |
| 5 | No policy-level impact summary dashboard | Only rule-by-rule view exists. No high-level "3 policies, 7 sub-policies affected" summary. | 🟡 Medium |

## 4. Implementation Plan

### Phase 1: Update Existing Rules That Changed (MOST CRITICAL)

**Objective:** When an amendment modifies an existing rule, the system must flag it, show the difference, and let the user update it through an approval workflow.

#### 4.1.1 New Backend Functions

| Function | Purpose | Input | Output | File To Add |
| --- | --- | --- | --- | --- |
| detect_control_changes() | Compares amendment compliance against matched database compliance and detects if wording/requirements changed | target_compliance, origin_compliance | change_detected (bool), diff_fields (list), old_text, new_text | framework_comparison.py |
| get_compliance_change_detail() | Returns side-by-side diff of what changed | framework_id, compliance_id, amendment_id | JSON with old vs new values for each field | framework_comparison.py |
| create_compliance_update_request() | Creates an update request record (similar to ComplianceApproval but for updates) | framework_id, compliance_id, proposed_changes, reviewer_id | update_request_id, status: pending | framework_comparison.py |
| apply_compliance_update() | Applies approved changes to the existing compliance record | update_request_id | success (bool), updated_compliance | framework_comparison.py |
| get_pending_compliance_updates() | Lists all compliance update requests pending approval | framework_id (optional) | List of update requests with status | framework_comparison.py |
| reject_compliance_update() | Rejects an update request with reason | update_request_id, rejection_reason | success (bool) | framework_comparison.py |

#### 4.1.2 New Frontend Functions

| Function | Purpose | File To Add |
| --- | --- | --- |
| showComplianceDiff(control) | Opens a modal showing side-by-side old vs new text for a changed compliance | FrameworkComparisonUpdated.vue |
| openUpdateComplianceModal(match) | Opens a pre-filled form with the proposed changes for an existing compliance | FrameworkComparisonUpdated.vue |
| submitComplianceUpdate() | Submits the update request to backend for reviewer approval | FrameworkComparisonUpdated.vue |
| loadPendingUpdates() | Fetches and displays pending compliance update requests | FrameworkComparisonUpdated.vue |
| updateComplianceService.updateCompliance() | API service call to backend | frameworkComparisonService.js |
| updateComplianceService.getChangeDetail() | API service call to get diff | frameworkComparisonService.js |

#### 4.1.3 Database Changes

| Table / Column | Purpose |
| --- | --- |
| ComplianceUpdateRequest (new table) | Stores requests to update existing compliances. Columns: id, framework_id, compliance_id, old_values (JSON), proposed_values (JSON), reviewer_id, status (pending/approved/rejected), created_at, updated_at, rejection_reason |
| Compliance.ComplianceHistory (new JSON column) | Tracks version history of compliance changes |
| Compliance.AmendmentSource (new column) | Links compliance to the amendment that introduced/updated it |

### Phase 2: Risk Module Integration

**Objective:** When a compliance changes, show which Risk entries are linked to it.

#### 4.2.1 New Backend Functions

| Function | Purpose | Input | Output | File To Add |
| --- | --- | --- | --- | --- |
| get_affected_risks() | Finds all risk entries linked to a given compliance or policy | framework_id, compliance_id | List of risks with RiskId, RiskName, ImpactLevel | framework_comparison.py or new risk_integration.py |
| get_risk_impact_summary() | Returns count of risks affected by the amendment | framework_id, amendment_id | total_risks_affected, high_impact, medium_impact, low_impact | framework_comparison.py |
| notify_risk_owners() | Sends notification to risk owners when linked compliance changes | framework_id, compliance_id, change_type | success (bool) | framework_comparison.py |

#### 4.2.2 New Frontend Functions

| Function | Purpose | File To Add |
| --- | --- | --- |
| showAffectedRisks(control) | Expands a section showing linked risk entries for a compliance | FrameworkComparisonUpdated.vue |
| loadRiskSummary() | Fetches and displays risk impact summary at top of page | FrameworkComparisonUpdated.vue |

### Phase 3: Audit Module Integration

**Objective:** When a policy or compliance changes, flag which audits cover that area and may need re-auditing.

#### 4.3.1 New Backend Functions

| Function | Purpose | Input | Output | File To Add |
| --- | --- | --- | --- | --- |
| get_affected_audits() | Finds all audits linked to a given policy/sub-policy/compliance | framework_id, compliance_id | List of audits with AuditId, AuditName, Status, LastAuditDate | framework_comparison.py or new audit_integration.py |
| get_audit_impact_summary() | Returns count of audits affected | framework_id, amendment_id | total_audits_affected, requiring_reaudit, completed | framework_comparison.py |
| flag_audit_for_reaudit() | Marks an audit as needing re-audit due to framework change | audit_id, compliance_id, reason | success (bool) | framework_comparison.py |

#### 4.3.2 New Frontend Functions

| Function | Purpose | File To Add |
| --- | --- | --- |
| showAffectedAudits(control) | Shows linked audits for a compliance | FrameworkComparisonUpdated.vue |
| loadAuditSummary() | Displays audit impact summary | FrameworkComparisonUpdated.vue |

### Phase 4: Automatic Periodic Checking

**Objective:** The system automatically checks for new amendments on a schedule without human intervention.

#### 4.4.1 New Backend Functions

| Function | Purpose | Input | Output | File To Add |
| --- | --- | --- | --- | --- |
| schedule_framework_update_check() | Cron-scheduled task that runs weekly for all active frameworks | None (reads all active frameworks from DB) | Logs results, sends email/notification if amendment found | New tasks.py or cron.py |
| should_check_framework() | Determines if enough time has passed since last check (7-day cooldown logic) | framework_id | should_check (bool) | framework_comparison.py |
| send_update_notification() | Sends email/notification to admins when new amendment is found | framework_id, amendment_name, document_url | success (bool) | framework_comparison.py |

#### 4.4.2 Configuration Changes

| Setting | Purpose |
| --- | --- |
| AUTO_CHECK_ENABLED | Toggle automatic checking on/off |
| AUTO_CHECK_INTERVAL_DAYS | How often to check (default: 7) |
| AUTO_CHECK_NOTIFICATION_EMAILS | List of emails to notify when amendment found |

### Phase 5: Policy-Level Impact Summary Dashboard

**Objective:** Show a high-level summary of what the amendment impacts, not just individual rules.

#### 4.5.1 New Backend Functions

| Function | Purpose | Input | Output | File To Add |
| --- | --- | --- | --- | --- |
| get_policy_impact_summary() | Returns aggregate stats: policies affected, sub-policies affected, compliances affected, risks affected, audits affected | framework_id, amendment_id | JSON summary with counts and lists | framework_comparison.py |
| get_affected_policies_list() | Returns list of all policies impacted by the amendment | framework_id, amendment_id | List of policies with change types | framework_comparison.py |
| get_affected_subpolicies_list() | Returns list of all sub-policies impacted | framework_id, amendment_id | List of sub-policies with parent policy | framework_comparison.py |

#### 4.5.2 New Frontend Functions

| Function | Purpose | File To Add |
| --- | --- | --- |
| showImpactSummary() | Renders a dashboard card showing "3 Policies, 7 Sub-Policies, 12 Compliances, 4 Risks, 2 Audits affected" | FrameworkComparisonUpdated.vue |
| expandPolicyTree() | Interactive tree view showing affected policies → sub-policies → compliances | FrameworkComparisonUpdated.vue |

## 5. Workflow (read top to bottom)

No separate diagram images — full flow is inline text (same style as `docs/COMPLIANCE_AUDIT_SELF_HEAL.docx`).

═══════════════════════════════════════════════════════════════════════════════

FRAMEWORK COMPARISON — CURRENT WORKFLOW (AS-IS)

UI: FrameworkComparisonUpdated.vue  |  Backend: framework_comparison.py

═══════════════════════════════════════════════════════════════════════════════

RULES (today)

• User must manually click “Check the updates” per framework

• Amendment PDF → AI extract → match → add NEW rules only via approval

• Matched controls show “You already have this” — NO update path for changed text

───────────────────────────────────────────────────────────────────────────────

PART A — SELECT FRAMEWORK & FIND AMENDMENT

───────────────────────────────────────────────────────────────────────────────

START (user opens Framework Comparison page)

│

▼

User selects framework from dropdown

│  onFrameworkChange() → load origin data, summary, document info

│

▼

User clicks “Check the updates”

│  checkForUpdates() → check_framework_updates() / query_perplexity_api()

│

▼

Amendment PDF found on internet?

│

├── NO ──► Show “No document found” ──► END (wait for user retry)

│

YES

▼

Download PDF → MEDIA_ROOT/change_management/

│

▼

Show document card — status: Awaiting Analysis

───────────────────────────────────────────────────────────────────────────────

PART B — EXTRACT RULES FROM AMENDMENT (BACKGROUND)

───────────────────────────────────────────────────────────────────────────────

User clicks “Start Analysis”

│  startAnalysis() → start_amendment_analysis() → process_downloaded_amendment()

│

▼

Poll every 3s (startAnalysisPolling / get_amendment_document_info)

│

▼

Analysis complete?

│

├── NO / ERROR / TIMEOUT ──► Show error; user may cancel (cancel_amendment_analysis)

│

YES

▼

LEFT panel: extracted policies / sub-policies / compliances (target JSON)

───────────────────────────────────────────────────────────────────────────────

PART C — MATCH & ACT ON RESULTS (AS-IS GAP: UPDATE NOT SUPPORTED)

───────────────────────────────────────────────────────────────────────────────

User clicks “Match Compliances”

│  matchCompliances() → match_amendments_compliances() / similarity_matcher

│

▼

RIGHT panel: Matched vs Not Following / New / Modified counts (summary API)

│

▼

For EACH amendment control ─────────────────────────────────────────────┐

│                                                                       │

▼                                                                       │

Result type?                                                              │

│                                                                       │

├── NEW / MISSING ──► User clicks “+” (openComplianceModal)             │

│       │                                                               │

│       ▼                                                               │

│     Fill form + select reviewer → submitComplianceForm()              │

│       │  add_compliance_from_amendment() → approval queue             │

│       ▼                                                               │

│     Reviewer approves → new Compliance active in DB                   │

│                                                                       │

├── MATCHED ──► Show “You already have this”                          │

│       │                                                               │

│       └── NO diff / update UI ──► END for this control  ◄── GAP     │

│                                                                       │

└── (other summary types from get_framework_comparison_summary)         │

└─────────────────────────────────────────────────────────────────┘

│

▼

END (user may save session state: saveAnalysisState / loadAnalysisState)

═══════════════════════════════════════════════════════════════════════════════

END OF AS-IS WORKFLOW

═══════════════════════════════════════════════════════════════════════════════

═══════════════════════════════════════════════════════════════════════════════

FRAMEWORK COMPARISON — PROPOSED WORKFLOW (TO-BE)

Adds: update existing compliances + risk/audit hooks (Phases 1–3)

═══════════════════════════════════════════════════════════════════════════════

(PARTS A–B same as AS-IS: select framework → check updates → download →

start analysis → poll → LEFT panel shows extracted rules)

───────────────────────────────────────────────────────────────────────────────

PART C — MATCH WITH CHANGE DETECTION (Phase 1)

───────────────────────────────────────────────────────────────────────────────

User clicks “Match Compliances”

│  match returns origin match + detect_control_changes() per pair

│

▼

RIGHT panel + optional Impact Summary card (Phase 5)

│

▼

For EACH amendment control ─────────────────────────────────────────────┐

│                                                                       │

▼                                                                       │

Result type?                                                              │

│                                                                       │

├── NEW / MISSING ──► Same as AS-IS: + → approval → active in DB        │

│                                                                       │

├── MATCHED ──► detect_control_changes(target, origin)                  │

│       │                                                               │

│       ├── similarity >= 0.85 AND no critical field change             │

│       │       └── Show “You already have this” ──► END                │

│       │                                                               │

│       └── CHANGE DETECTED (wording / criticality / mandatory / type)    │

│               │                                                       │

│               ▼                                                       │

│             Show UPDATE badge + side-by-side diff (showComplianceDiff) │

│               │  get_compliance_change_detail()                       │

│               ▼                                                       │

│             User clicks “Update Compliance”                             │

│               │  openUpdateComplianceModal → submitComplianceUpdate() │

│               ▼                                                       │

│             create_compliance_update_request() → status=pending       │

│               │                                                       │

│               ▼                                                       │

│             Reviewer approves → apply_compliance_update()             │

│               │  writes ComplianceHistory; sets AmendmentSource       │

│               ▼                                                       │

│             Existing Compliance row UPDATED in DB                     │

│               │                                                       │

│               ├── Phase 2: get_affected_risks() → notify_risk_owners()│

│               └── Phase 3: get_affected_audits() → flag_audit_for_reaudit()

│                                                                       │

└───────────────────────────────────────────────────────────────────────┘

│

▼

END

═══════════════════════════════════════════════════════════════════════════════

END OF TO-BE WORKFLOW

═══════════════════════════════════════════════════════════════════════════════

═══════════════════════════════════════════════════════════════════════════════

FRAMEWORK COMPARISON — AUTOMATIC PERIODIC CHECK (Phase 4)

No user click required to discover new amendments

═══════════════════════════════════════════════════════════════════════════════

SCHEDULING

Triggers (any one — mirror policy / compliance-audit self-heal pattern):

(1) Celery/cron: schedule_framework_update_check() weekly

(2) Management command (optional): run_framework_update_checks

(3) POST /api/frameworks/auto-check-trigger/  (admin / scheduler secret)

CONFIG

AUTO_CHECK_ENABLED, AUTO_CHECK_INTERVAL_DAYS (default 7), AUTO_CHECK_NOTIFICATION_EMAILS

───────────────────────────────────────────────────────────────────────────────

PART D — WEEKLY JOB

───────────────────────────────────────────────────────────────────────────────

START (scheduled for_date = today)

│

▼

Query frameworks: Status=Approved, ActiveInactive=Active

│

▼

For EACH framework ─────────────────────────────────────────────────────┐

│                                                                       │

▼                                                                       │

should_check_framework(framework_id) ?                                    │

│ last check older than AUTO_CHECK_INTERVAL_DAYS                        │

│                                                                       │

├── NO ──► SKIP (too soon) ─────────────────────────────────────────────┤

│                                                                       │

YES                                                                     │

▼                                                                       │

run_framework_update_check() → query_perplexity_api() / download          │

│                                                                       │

▼                                                                       │

New amendment found?                                                      │

│                                                                       │

├── NO ──► Log “no update” ─────────────────────────────────────────────┤

│                                                                       │

YES                                                                     │

▼                                                                       │

Save to Framework.Amendment + send_update_notification()                  │

│  email + in-app bell badge for admins                                 │

│                                                                       │

└── User opens Framework Comparison later → PARTS A–C (manual analysis) ┘

│

▼

END RUN

═══════════════════════════════════════════════════════════════════════════════

END OF AUTOMATIC CHECK WORKFLOW

═══════════════════════════════════════════════════════════════════════════════

## 6. Detailed Function Specifications

### 6.1 Phase 1 Functions (Update Existing Rules)

#### `detect_control_changes()`

Purpose:    Detects if a matched compliance has material changes vs the amendment version

Input:      target_compliance (from amendment), origin_compliance (from database)

Output:     {

"change_detected": true/false,

"diff_fields": ["ComplianceItemDescription", "Criticality"],

"old_values": { "ComplianceItemDescription": "old text...", "Criticality": "Medium" },

"new_values": { "ComplianceItemDescription": "new text...", "Criticality": "High" },

"similarity_score": 0.72

}

Logic:      Compare text fields using SequenceMatcher + keyword overlap.

If similarity < 0.85 OR criticality/mandatory/type changed, flag as changed.

#### `create_compliance_update_request()`

Purpose:    Creates an approval workflow record for updating an existing compliance

Input:      framework_id, compliance_id, proposed_changes (JSON), reviewer_id, requested_by_user_id

Output:     { "success": true, "update_request_id": 123 }

Database:   Inserts into ComplianceUpdateRequest table with status = "pending"

#### `apply_compliance_update()`

Purpose:    Applies approved changes to the actual Compliance record

Input:      update_request_id

Output:     { "success": true, "updated_compliance": { ... } }

Logic:      1. Validate request status = "approved"

2. Update Compliance record with proposed_values

3. Save old_values to ComplianceHistory

4. Set request status = "applied"

5. Trigger risk/audit notifications

### 6.2 Phase 2 Functions (Risk Integration)

#### `get_affected_risks()`

Purpose:    Finds risks in the Risk module linked to a specific compliance

Input:      framework_id, compliance_id

Output:     [

{ "RiskId": 1, "RiskName": "Data Breach", "Probability": "High", "Impact": "Critical" },

{ "RiskId": 5, "RiskName": "Unauthorized Access", "Probability": "Medium", "Impact": "High" }

]

Logic:      Query Risk table where ComplianceId = compliance_id OR linked_controls contains compliance_id

### 6.3 Phase 3 Functions (Audit Integration)

#### `get_affected_audits()`

Purpose:    Finds audits linked to a policy/sub-policy/compliance

Input:      framework_id, compliance_id (optional), policy_id (optional)

Output:     [

{ "AuditId": 10, "AuditName": "Q1 Access Control Audit", "Status": "Completed", "LastAuditDate": "2026-01-15" },

{ "AuditId": 12, "AuditName": "Q2 Compliance Review", "Status": "Scheduled", "LastAuditDate": null }

]

Logic:      Query Audit table where linked_framework_id/framework elements match

### 6.4 Phase 4 Functions (Automatic Checking)

#### `schedule_framework_update_check()`

Purpose:    Scheduled background task to check all frameworks for updates

Frequency:  Weekly (configurable via AUTO_CHECK_INTERVAL_DAYS)

Logic:      1. Query all frameworks where Status = 'Approved' AND ActiveInactive = 'Active'

2. For each framework, call should_check_framework()

3. If true, call run_framework_update_check()

4. If new amendment found, call send_update_notification()

5. Log all results

## 7. API Endpoints Needed

### New Endpoints to Add

| Method | Endpoint | Handler Function | Purpose |
| --- | --- | --- | --- |
| POST | /api/frameworks/{id}/compliances/{comp_id}/detect-changes/ | detect_control_changes | Compare old vs new compliance |
| POST | /api/frameworks/{id}/compliances/{comp_id}/update-request/ | create_compliance_update_request | Create update approval request |
| POST | /api/compliance-update-requests/{id}/approve/ | apply_compliance_update | Approve and apply update |
| POST | /api/compliance-update-requests/{id}/reject/ | reject_compliance_update | Reject update request |
| GET | /api/frameworks/{id}/compliance-update-requests/ | get_pending_compliance_updates | List pending update requests |
| GET | /api/frameworks/{id}/compliances/{comp_id}/affected-risks/ | get_affected_risks | Get linked risks |
| GET | /api/frameworks/{id}/compliances/{comp_id}/affected-audits/ | get_affected_audits | Get linked audits |
| GET | /api/frameworks/{id}/impact-summary/ | get_policy_impact_summary | High-level impact summary |
| POST | /api/frameworks/auto-check-trigger/ | schedule_framework_update_check | Manual trigger of auto-check |

## 8. Frontend UI Changes Needed

### 8.1 Matched Compliance Cards — Add "Update" State

Currently matched compliances show:

✅ Matched (You already have this)

Should show:

⚠️ MATCHED BUT CHANGED (Update Required)

Old: Passwords must be 8 characters

New: Passwords must be 12 characters with special symbols

[View Diff] [Update Compliance]

### 8.2 New Modal: Compliance Update Modal

Similar to the existing "Add Compliance" modal, but pre-filled with:

Current values (read-only)

Proposed values (editable)

Diff highlights showing what changed

Reviewer dropdown

Submit for Approval button

### 8.3 New Section: Impact Summary Card

Add a card at the top of the page showing:

┌─ Amendment Impact Summary ─────────────────┐

│ 3 Policies Affected                          │

│ 7 Sub-Policies Affected                      │

│ 12 Compliances: 4 New | 6 Changed | 2 Removed│

│ 4 Risk Entries Linked                        │

│ 2 Audits Require Re-audit                    │

└────────────────────────────────────────────┘

### 8.4 New Expandable Sections

When expanding a matched/changed compliance:

Show linked Risks (if any)

Show linked Audits (if any)

Show change history (if previously updated)

## 9. Database Schema Changes

### New Table: `ComplianceUpdateRequest`

| Column | Type | Description |
| --- | --- | --- |
| id | AutoField (PK) | Unique ID |
| framework_id | ForeignKey → Framework | Which framework |
| compliance_id | ForeignKey → Compliance | Which compliance to update |
| old_values | JSONField | Snapshot of current values before change |
| proposed_values | JSONField | New values from amendment |
| reviewer_id | ForeignKey → Users | Who must approve |
| requested_by_id | ForeignKey → Users | Who initiated the update |
| status | CharField | pending / approved / rejected / applied |
| rejection_reason | TextField | Why rejected (if applicable) |
| created_at | DateTimeField | When request created |
| updated_at | DateTimeField | When last updated |
| applied_at | DateTimeField | When changes were applied |

### Modified Table: `Compliance`

| Column | Type | Description |
| --- | --- | --- |
| ComplianceHistory | JSONField (new) | Array of previous versions |
| AmendmentSource | CharField (new) | Which amendment introduced/last updated this |
| LastAmendmentDate | DateField (new) | Date of last amendment update |

## 10. Implementation Priority & Timeline Estimate

| Phase | Feature | Complexity | Estimated Effort | Priority |
| --- | --- | --- | --- | --- |
| 1 | Update existing compliances (backend) | Medium | 5–7 days | 🔴 Critical |
| 1 | Update existing compliances (frontend) | Medium | 4–5 days | 🔴 Critical |
| 1 | ComplianceUpdateRequest table | Low | 1–2 days | 🔴 Critical |
| 2 | Risk module integration | Medium | 3–4 days | 🟠 High |
| 3 | Audit module integration | Medium | 3–4 days | 🟠 High |
| 4 | Automatic periodic checking | Medium | 3–4 days | 🟡 Medium |
| 5 | Policy-level impact summary | Low | 2–3 days | 🟡 Medium |
| — | Testing & QA | — | 5–7 days | Required |

**Total Estimated Effort: 4–6 weeks** (with 1–2 developers)

## 11. Testing Checklist

| Test Case | Expected Result |
| --- | --- |
| Amendment changes an existing compliance wording | System shows "Changed" badge with diff |
| User clicks Update on changed compliance | Update modal opens with old vs new |
| User submits update with reviewer | Record created in ComplianceUpdateRequest, status = pending |
| Reviewer approves update | Compliance record updated, history saved, status = applied |
| Reviewer rejects update | Status = rejected, compliance unchanged, user notified |
| Compliance is linked to 2 risks | Both risks shown in expanded view |
| Compliance is linked to 1 audit | Audit shown, flag for re-audit available |
| Cron runs on Monday 9 AM | All frameworks checked, notifications sent if amendments found |
| Amendment has 3 policies | Impact summary shows "3 Policies Affected" |

## 12. Files to Modify

| File | Changes |
| --- | --- |
| grc/routes/changemanagement/framework_comparison.py | Add new API endpoints and functions for Phases 1–5 |
| grc/routes/changemanagement/similarity_matcher.py | Add change detection logic to matching results |
| grc_frontend/vue/FrameworkComparisonUpdated.vue | Add new UI components, modals, and sections |
| grc_frontend/src/services/frameworkComparisonService.js | Add new API service methods |
| grc/models.py (or models folder) | Add ComplianceUpdateRequest model, modify Compliance model |
| grc/routes/Risk/risk_views.py (or similar) | Add helper endpoints for risk lookups |
| grc/routes/Audit/audit_views.py (or similar) | Add helper endpoints for audit lookups |
| New: grc/routes/changemanagement/tasks.py | Add Celery/scheduled task for automatic checking |
| New: grc/routes/changemanagement/risk_integration.py | Risk integration logic |
| New: grc/routes/changemanagement/audit_integration.py | Audit integration logic |

*End of Document*