- Services Work Scope in Detail

In scope:

  - 2d Engineering Drawing Extraction: Review and identify datums, BOM, GD&T callouts, and critical functional geometric interfaces from orthographic views (front, top, side, section, detail)

  - Tolerance Chain Analysis: Identify shared dimensions across views and align features using projection lines. Develop complete linear and angular tolerance chains for each functional dimension. Convert geometric tolerances into equivalent linear or rotational deviations

  - Physics-Based tolerance analysis: Implement AI reasoning combining explicit physics formulas and LLM/vLLM enabled inference and validation to interpret dimension interdependence, datum referencing and propagation of geometric deviation. perform worst-case, RSS and Monte Carlo analyses

  - Reporting: Document all evaluation results, assumptions

  - UI design: Develop a user Interface for tolerance analysis results, ensuring intuitive visualizations with views, charts, risk indicators showing variations, chain diagrams

  - Models/prompts: OSS models under Apache-2.0/MIT only; prompt templates and routing rules versioned with tests; fine-tuning method as applicable (e.g., LoRA/QLoRA) per on-prem feasibility.

  - Deployment: Single-site on-prem pilot with install scripts and runbooks.

Out of scope: Security/compliance, enterprise RBAC/SSO, multi-region scaling, production SLAs, real program data, and formal certification.

Assumptions and constraints

- Licensing: Only Apache-2.0/MIT components; restricted/community licenses excluded unless approved in writing. Opensource Frameworks only.

- Data: Synthetic corpora only; Open Source 2d Engineering Drawings

- Environment: On-prem single location; hardware/network/secrets finalized during discovery; model size and fine-tuning contingent on available GPUs and egress rules.

Deliverables

- Physics Reasoning MVP: Includes 2D drawing recognition module (view detection, GD&T extraction, functional direction identification) and physics reasoning engine for stack-up computation using vLLM/LLM reasoning.

- Interactive UI: Allows visualization, manual overrides, and collaborative review.

- Documentation bundle: Architecture/design doc, flow diagrams, evaluation plan, observed pilot performance metrics, prompt templates and routing policies, model card(s) if fine-tuned.

- On-prem deployment package: Scripts/manifests, prerequisites, configuration, diagnostics, and acceptance checklist.

Acceptance criteria

- Demo & Verification: Orchestrated demo validating integration of 2d extraction, tolerance reasoning and UI visualization

- Documentation approvals: Architecture/design, model/prompt documentation, performance observations approved by Customer SMEs.

- On-Prem validation: Installation and operation verified via acceptance tests and checklist in Customer environment.

- Accuracy: Required 100% accuracy on 80% requirements.

Schedule and milestones

- Period of performance: From 1st Nov 2025 to 15 Dec 2025.

Milestones:

  - M1 Discovery & architecture: Tolerance Data Dictionary & Feature Map, System Architecture document, UI wireframes, QA Adapter, OSS model shortlist (Apache/MIT), deployment plan. Acceptance: Architecture/design baseline.

  - M2 Modelling and Definition: Orthographic correlation diagrams, Tolerance chain Definition, LLM assisted Physics reasoning setup and HITL workflows. Acceptance: Tolerance chain covering all functional directions, Verified model representation of geometric and mechanical dependencies

  - M3 Development & Validation: Perform physics-based AI reasoning for Tolerance analysis and develop the Interactive UI tool for visualization. Acceptance: Validated bundles and demo run.

  - M4 Deployment & UAT: Final UI, on-prem scripts/manifests, runbooks, acceptance checklist; on-prem install and UAT sign-off with recorded demo. Acceptance: SME sign-off. & validated installation

Evidence checklists

- Architecture/design: HITL flow; state/lineage; UI wireframes; QA adapter plan; OSS model shortlist.

- QA web-app bundle: Test results, coverage data, logs, JSON export references mapped to dashboard views, JSON schema references.

  M1 Discovery & Architecture:
Tolerance Data Dictionary & Feature Map, System Architecture document, UI wireframes, QA Adapter, OSS model shortlist (Apache/MIT), deployment plan.
Acceptance: Architecture/design baseline.

  M2 Modelling and Definition:
Orthographic correlation diagrams, Tolerance chain definition, LLM-assisted physics reasoning setup and HITL workflows.
Acceptance: Tolerance chain covering all functional directions; verified model representation of geometric and mechanical dependencies.

  M3 Development & Validation:
Perform physics-based AI reasoning for tolerance analysis and develop the interactive UI tool for visualization.
Acceptance: Validated bundles and demo run.

  M4 Deployment & UAT:
Final UI, on-prem scripts/manifests, runbooks, acceptance checklist; on-prem install and UAT sign-off with recorded demo.
Acceptance: SME sign-off and validated installation.

Implementation Plan

Phase 1 — Discovery and Architectural (Days: 1–4)

- Review drawings and standards (ASME/ISO)

- Define microservice architecture (Ingest, Extract, Reason, Explain, UI, Export)

- Establish JSON schemas for GD&T, FCFs, DRFs, and chains

- Environment and GPU readiness check

Deliverables:
Architecture document, data contracts, environment setup, baseline KPIs

Phase 2 — Drawing Ingestion and Semantic Extraction (Days: 5–10)

- OCR via PaddleOCR / DocTR

- Layout detection using LayoutParser / Detectron2

- GD&T symbol detection and normalization

- DRF and feature association logic

Deliverables:
Structured JSON (dimensions, datums, DRFs)

Phase 3 — Physics-Based Reasoning and Tolerance Analysis (Days: 11–18)

- Spatial relationship extraction (precursor step)

- Use the spatial_relationship_extractor.py logic (from Phase 2 output) to:

  - Identify geometric primitives (lines, circles, datums)

  - Extract distance, alignment, and orientation constraints

  - Build a feature–relationship graph (e.g., Hole1 ↔ EdgeA = 25 mm, Hole1 ↔ Hole2 = parallel)

- Build linear and rotational tolerance chains

- Implement deterministic and statistical analysis engines:

  - Worst-Case: Absolute sum of tolerances for guaranteed fit

  - RSS (Root-Sum-Square): Statistical combination assuming independent normal distributions

  - Monte-Carlo: Simulation using sampled distributions to estimate yield / PPM

- Compute sensitivity and Pareto contributor charts

Deliverables:
Validated tolerance-stack computations and analysis reports

Phase 4 — AI Explainability and UI Integration (Days: 19–24)

- Deploy vLLM for reasoning narration and ambiguity handling

- React / Next.js UI for overlay visualization and review workflows

- REST APIs (ingest, extract, reason, explain, export)

Deliverables:
Interactive UI and explainability layer

Phase 5 — Validation, Deployment, and Handover (Days: 25–30)

- On-prem Docker / K3s deployment

- Validation against gold-standard drawings

- UAT and acceptance documentation

Deliverables:
Validated PoC, documentation, and handover bundle

----------------------------------------------------------------------------------------------------------------------------------------

2. Technical Scope and Deliverables (The POC Use Case by Client team)

The technical lead detailed the specific POC use case, which focuses on conducting knowledge analysis based on 2D engineering drawings.

Drawing Analysis and Feature Extraction

- Drawing Interpretation: The system must be able to analyze 2D drawings containing spatial relationships. The first task is to identify the spatial relationship between different orthogonal views (e.g., first angle or third angle projection).

- Dimension Relationship: It must recognize and connect dimensions across different views, including section and detail views.

- Stack-up Identification: The system needs to identify the tallest chain or tallest stack of components.

Physics-Based Tolerance Engine

- Core Function: The main module is the physics-based tolerance process engine.

- Tolerance Check-up: The purpose is not to predict tolerance, but to perform a tolerance check-up analysis leveraging extracted data, standards, and LLMs. This verifies if the design meets requirements, such as minimum clearance between parts.

- Analysis Methods: The engine must be able to conduct tolerance analysis using standard methodologies like worst case scenarios, Monte Carlo, and RSS method.

- Analysis Scope: The tolerance chain analysis must cover both linear and rotational deviation.

Customization and Deployment

- Engine Customization: The logic of the physics engine must be customizable. The client should be able to input new methodologies or equations (like Mont analysis) for the program to understand and interpret.

- Deployment Constraints: The solution must be modular and scalable. It should be deliverable as an API endpoint to integrate with different applications. All AI inferences must run on the cloud only, and the project must utilize only open-source API licenses (e.g., MIT or Apache 2.0).

3. Proposed Approach and Constraints

The vendor lead discussed the technical implementation necessary to meet the client's requirements.

Data Handling and Detection Accuracy

- Data Source: Drawings will contain data reference frames and tolerance information. GD&T symbols are a standard nomenclature governed by ASME by 14.5, allowing the use of synthetic data for training. The client confirmed they would provide synthetic data.

- Logic vs. Detection: Open-source LLMs with prompting can be used for building the physical reasoning logics. However, the crucial detection part—accurately identifying data reference frames and tolerance logos/symbols—will require some level of fine-tuning to achieve production-level accuracy (98–99.9%).

- Security for Finetuning: While the vendor prefers training on neutral data, if proprietary data is needed for final high-accuracy finetuning, those models would typically be run on premise for security.

Reasoning and Collaboration

- Logic Building: The team must build logic to ensure the right dimensions are mapped across different figures to prevent dimension mismatch during the tolerance stack-up analysis.

- Customization Implementation: Customization of the analysis type (Monte Carlo, RSS, decision trees, etc.) is achievable by tweaking the system prompt of the LLM.

- Technical Collaboration: The vendor noted that interaction and collaboration with the client's technical personnel are necessary to accurately define the logics for physical reasoning.

4. Moving forward

| Category | Detail |
| --- | --- |
| Timeline | 30-45 days |
| Testing Scope | The POC will be used for testing and exploring LLM capabilities. The initial user threshold for testing is set at 10 users. |
| Data Variability | The testing should capture as much variability as possible, focusing on three different drawing types: Fab parts, other assemblies, and chords/fab drawings. |
| Output Clarity Issue | The report template/UI structure and the desired JSON payload output format for the analysis are still being formulated by the client team. This requires further discussion. |
| Action: Proposal | - |
| Supplier Action: Demonstration | The vendor offered to set up a follow-up call to show their existing capabilities regarding drawing analysis for quality compliances and a separate vision model POC for a rail customer that validates spare part details. |
| Client Action: Data & Output | The client will provide synthetic data and needs to finalize the expected output format/report template. |

------------------------------------------------------------------------------------------------------------------------------------------

Sample Drawings: Set – 1,

Set of drawings for your perusal and quick feedback please. As you are aware the precision of the tool depends mostly on training data, so we would like to have your detailed inputs on the drawings shared. One more request from our side is quick turn around with your feedback on the drawings, as we have tight timelines.

Summarised feedback on two different sets of the drawings.

- majority of the data contains cylindrical components only

- sheet metal components are all of uniform thickness with simple shapes

it would be great if you can pickup a medium complex assembly or sub assembly where GD&T is applied where views and dimensions are spread in multiple sheets

------------------------------------------------------------------------------------------------------------------------------------------

Data to train AI model.

For the QC of mechanical drawings, the attached report template is being used – proposed good to get the output from the AI, in the same format please.

------------------------------------------------------------------------------------------------------------------------------------------

Above synthetic data is good to go. Below are the observations after reviewing the drawings.

- Ensure different variety of dimension styles for established tolerance chain

- Increase the decimals upto 3 places

- Use different types of sheets A3,A4 (Preferred sheet size in ANSI standards)

- All dimensions should be in inches

- Misalign the views by moving them to multiple sheets

ensure the above points while generating more synthetic data. It will be great if you can share the tolerance chain considering the PoC along with the synthetic data for finalizing the dataset.

------------------------------------------------------------------------------------------------------------------------------------------

- While we understand that the current training volume is limited, the model quality should still be reasonably good ideally around 65%+ accuracy to demonstrate meaningful demo in this phase.

- In addition, we should also consider the scalability. The model should be adaptable so it can be retrained effectively with larger volumes of actual data once available, rather than it become a point solution.