# Integration Implementation Steps

### 1. Authentication & Connection Setup

- Use OAuth / API login for each platform (e.g., Splunk, Jira).

- Required inputs: username + password.

- Encrypt the password before sending in the API request.

- The API response will return an access token.

- Store this token securely in the database (encrypted) and associate it with the user session.

### 2. Webhook Setup & Validation

- Register our system’s Webhook URL with the external platform.

- Verify webhook functionality by testing with a sample request/response.

- Ensure we receive a “200 OK” response → confirms the webhook is live.

- Once verified, incoming events/alerts will be delivered automatically to our GRC system.

### 3. Alert Creation (for Splunk Example)

- Use Splunk’s API to programmatically create alerts (instead of manual setup).

- On initial connection, call Splunk’s “create alert” API with the user’s token.

- Configure alerts so that all events generate alerts by default.

- The webhook token will be included so alerts flow directly into our GRC system.

### 4. Data Flow & Event Handling

- For each event/alert, Splunk (or another platform) sends payload data to our webhook.

- Payload includes metadata (timestamp, event details, project ID, etc.).

- Store payload data in our database.

- Display alerts/events in the GRC Alert/Event Setup module.

### 5. Project & Context Mapping

- After authentication, call the platform’s API to retrieve all projects linked to the user.

- Present projects in the GRC UI for selection.

- Save selected Project IDs in our database.

- Use these IDs to filter incoming alerts/events so only relevant data is shown in GRC.

### 6. Backend-Driven Integration (No UI Dependency)

- Avoid relying on external platforms’ UI (“Connect” buttons, etc.).

- Always integrate via backend APIs → gives full control and consistency.

- GRC UI only needs simple forms (e.g., username + password + “Submit”).

### 7. Testing & Validation

- Step 1: Confirm token generation and secure storage.

- Step 2: Confirm webhook returns 200 OK and captures sample payloads.

- Step 3: Validate alerts flow into GRC after alert creation API call.

- Step 4: Confirm project IDs are saved and filtering works.

### 8. Rollout Plan

- Start with Splunk integration (login → webhook → alert creation → event capture).

- Extend the same workflow for other systems (Jira, WhatsApp, ITSM, etc.).

- Reuse the common backend integration pattern:

  - API login → token storage → webhook setup → event capture → project mapping → filtering → display.

# Integration Implementation Plan

### 1. Authentication & Connection Setup

- Method: Use OAuth or Username/Password (with encryption).

- Steps:

  - Collect user credentials (username & password).

  - Encrypt the password before sending.

  - Make the API call to Splunk’s authentication endpoint.

  - Store the returned access token securely in the database (encrypted).

  - Treat the token as a session token for subsequent requests.

### 2. Webhook Setup

- Purpose: To receive real-time alerts/logs.

- Steps:

  - Generate a webhook token from Splunk.

  - Register your GRC system webhook URL with Splunk.

  - Perform a test call – expect a 200 OK response.

    - If received, webhook is active.

    - If not, integration setup has failed.

  - Ensure response payloads are logged for debugging.

### 3. Alert Creation & Management

- Manual Alert Creation: Possible directly in Splunk UI (not preferred).

- Automated Alert Creation (Preferred):

  - After authentication, call Splunk’s “create alert” API.

  - Configure default to capture all events initially.

  - Optionally allow users to customize specific alerts later.

  - Alerts should be linked to the webhook so all notifications flow into GRC.

### 4. Data Ingestion & Storage

- Incoming Payload: Includes event details, timestamps, project IDs, etc.

- Steps:

  - Parse API response payload from Splunk.

  - Store alerts in the GRC system’s alerts/events database.

  - Ensure logs/events are associated with the correct project IDs.

  - Implement encryption for sensitive data.

### 5. User Interface (UI) Setup

- Functionality in GRC system:

  - Link Account option (similar to linking payment apps in Swiggy/PhonePe).

  - UI collects credentials → triggers backend OAuth API call.

  - After authentication, GRC fetches list of projects from Splunk/Jira.

  - Display available projects in UI for selection.

  - Save selected projects in the GRC system database.

### 6. Filtering & Event Mapping

- Since responses include project IDs, filter only those relevant to the projects selected by the user.

- Map incoming alerts/events into the GRC system’s standardized format for consistency.

### 7. Testing & Validation

- Test in this order:

  - Authentication (token retrieval & storage).

  - Webhook (verify 200 OK).

  - Alert creation (all events → customized).

  - Data ingestion (confirm logs reach GRC).

  - Project mapping (alerts tied to correct project).

- Run end-to-end tests to simulate real alerts being generated in Splunk and flowing into GRC.

### 8. Security Considerations

- Encrypt all tokens and credentials at rest.

- Use HTTPS for all API/webhook calls.

- Periodically refresh tokens (avoid expired session issues).

- Avoid exposing API keys or tokens in logs/UI.

### 9. Scalability & Extensions

- The same workflow applies to other integrations like Jira, ITSM tools, WhatsApp, etc.:

  - Authenticate → Setup Webhook → Fetch Projects → Store Tokens → Process Events → Display in GRC.

- Modularize the integration logic so each system (Splunk, Jira, etc.) plugs into the same backend framework.

### 10. Team Workflow & Support

- Developers should:

  - Prioritize backend APIs (not UI auto-generation).

  - Test with sample payloads before full deployment.

  - Seek help from colleagues (e.g., those who did WhatsApp/ITSM integrations) for faster setup.